| THE PRIME MINISTER ------- | SOCIALIST REPUBLIC OF VIET NAM Independence - Freedom – Happiness --------- |
| --- | --- |
| No. 638/QD-TTg | Hanoi, April 28, 2011 |

DECISION

ON DIRECTION, TASKS AND PLAN ON DEVELOPMENT OF TRANSPORT INFRASTRUCTURE WORKS IN THE MEKONG RIVER DELTA REGION THROUGH 2015, WITH ORIENTATIONS TOWARD 2020

THE PRIME MINISTER

Pursuant to the December 25, 2001 Law on Organization of the Government;

At the proposal of the Ministry of Transport in Document No. 597/BGTVT-KHDT of January 28, 2011,

Article 1. To approve the direction, tasks and plan on development of transport infrastructure works in the Mekong River delta region through 2015, with orientations toward 2020, with the following principal contents:

1. Viewpoints:

- Investment in transport infrastructure works in the Mekong River delta region must be made one step ahead on the basis of good planning to form a system of synchronous and interconnected transport system for multimodal transportation meeting requirements of, and boosting, socio-economic development, assuring security, defense and social order and safety in the whole region and stronger integration in the country, the region and the world.

- To mobilize all resources from the state budget (central and local budgets), funds from the population and other lawful funding sources at home and abroad for investment in transport infrastructure works in the region.

- To closely combine investment in transport infrastructure works with irrigation, flood control and building of residential clusters and lines in flooded areas.

- In order to adapt and respond to global climate change, particularly sea level rise, ministries, sectors and localities shall, with their respective functions and tasks, incrementally invest in the coastal road system approved by the Prime Minister in Decision No. 129/QD-TTg of January 18,2010. considering integration and combination of coastal roads and sea dykes.

- Localities shall take the initiative in investing in the system of transport infrastructure works under the State Budget Law; arranging land areas for building resettlement quarters; and strengthening organizations and units engaged in ground clearance work in order to speed up the ground clearance for projects.

2. Objectives to be achieved by 2020:

To concentrate resources on fulfilling the objectives set for 2010 in the Prime Minister's Decision No. 344/2005/QD-TTg of December 26, 2005, to strongly step up investment in new projects in the region according to sectoral master plans already approved by the Prime Minister, meeting the requirements of agricultural and rural industrialization and modernization; to connect local transport networks with the national one to ensure uninterruptedness, connectivity and transport costs affordable to the majority of people.

a/ Roads:

- To complete five main axial routes including national highway 1 A, route N1, route N2, coastal route (national highways 50 and 60) and the expressway from Ho Chi Minh City to Can Tho.

- To complete the upgrading of transverse routes including national highways 30, 53, 54, 57, 61, 62, 63, 80 and 91 up to grade-Ill standards, with two lanes; and route N1 up to grade-IV standard, with 2 lanes.

- To complete building of major bridges of Vam Cong, Cao Lanh, Co Chien and Nam Can and step by step upgrade weak bridges on national highways.

-There will be 100% roads leading to centers of communes and commune clusters, 100% of roads with hardened surface, and no rope bridges; to continue investing in important and urgent works to serve local socio-economic development.

b/ Inland waterways:

- To continue upgrading existing waterway routes up to technical standards.

- To promote multimodal transportation, concentrating on tapping to the utmost the strength of waterway transport.

c/ Seaway:

- To build ports for large seagoing ships in the Mekong River delta region.

- To continue upgrading the system of ports and navigable channels in a synchronous manner, meeting the region's transport demand.

d/ Airway:

- To continue upgrading existing airway routes in order to increase their capacity and service quality, meeting the increasing passengers' needs, and put into use new Phu Quoc airport.

- To upgrade and extend the runways of Ca Mau airport.

e/ Railway:

To study and seek funding sources for investment in the railways from Ho Chi Minh City to My Tho and Can Tho at an appropriate time.

3. Plan on development of transport infrastructure works during 2011-2015:

a/ To continue completing transport infrastructure projects planned for 2005-2010 under the Prime Minister's Decision No. 344/ 2005/QD-TTg of December 26,2005, including:

- Roads:

+ To complete construction, renovation and upgrading of the following projects: national highway 91's section from Chau Doc to Tinh Bien, route N1's section from Binh Hiep to Mo Vet in Long An province, and the whole route N1 from Duc Hue to Chau Doc; national highway 50's section from My Loi to Go Cong, section from Go Cong to My Tho. and My Loi bridge; component projects of the project on South Hau River project: upgrading of national highway 61 's section from Cai Tu to Go Quao; upgrading of national highway 63's section running through Ca Mau and Kien Giang provinces; national highways 53 and 54. national highway 91's section from Cai San to Long Xuyen; national highway 53 from Km 67 to Km 114 and Km 139 to Km 168; national highway 30's section from Cao Lanh to Hong Ngu; national highway 57's section from Cau Van to Khau Bang; Ho Chi Minh road's section from Nam Can to Dat Mui, and Dam Cung bridge.

- To complete the expressway from Trung Luong to My Thuan (under BOT contract) and finalize the project to build the section from My Thuan to Can Tho for calling for investment.

+ To complete the project to build the southern coastal corridor road (from Xa Xia border gate to Ca Mau) with ADB and EDCF loans.

+ To build Cao Lanh bridge. Vam Cong bridge and Long Xuyen bypass with AusAID, ADB and EDCF loans and state budget funds.

- Inland waterways:

+ To build the waterway routes from Ca Mau to Nam Can, Kien Luong to Ha Tien and Bac Lieu to Ca Mau (phase I) and six cargo handling wharves.

+ To complete the project to upgrade Cho Gao canal; and the project on development of transport infrastructure works in the Mekong River delta region with WB5 funds.

- Seaway:

+ To complete investment in the project on Quan Chanh Bo canal fairway; upgrading of Cua Lon river fairway.

+ To study the building of a seaport which can accommodate ships of 30,000-50,000 DWT for the Mekong River delta region.

- Airway:

To early complete and commission new international airport Phu Quoc (phase I), which will be able to accommodate B777 and B747 aircraft.

b/ To invest in a number of centrally managed key projects of important significance:

- Roads:

+ To build some key projects to create a motive force for regional development: route from Lo Te to Rach Soi. route linking Cao Lanh and Vam Cong bridges; expansion of national highway lA's section from Can Tho to Phung Hiep, and a route bypassing national highway 1A through Ca Mau city; Nhi Kieu bridge (Can Tho city): Mo Cay bypass; Ho Chi Minh road: Go Quao-Vinh Thuan section, Nam Can bridge; and Co Chien bridge.

+ To build the southern coastal corridor road's section from the gas-electricity-fertilizer complex (Ca Mau province) to national highway 1A with government bond funds.

+ To build Long Binh bridge.

+ To step by step invest in building a system of coastal roads under the central government's investment management.

- Inland waterways:

To upgrade waterway routes of Ham Luong river. Ca Mau- Rach Gia. and Muong Khai-Doc Phu Hien (directly linking Tien and Hau rivers through the Dong Thap-Can Gio area). This section is skipped because it is managed by the locality.

- Airway:

To upgrade some items of Rach Gia, Ca Mau and Phu Quoc airports.

c/ To invest in a number of locally managed projects of important significance

Localities shall take the initiative in formulating projects for important and urgent projects; balance budgets and mobilize all lawful resources for investment. The central government shall consider supporting the building of some local projects important to the region's socio-economic development (the list of projects is enclosed herewith).

4. Some mechanisms and policies:

- The mechanism of support of investment in the coastal road system complies with the Prime Minister's decision.

- To mobilize both domestic and foreign funding sources in different forms of investment (BOT, BT, BO, PPP sale of the toll collection right) for implementing investment projects according to plan, and meeting the region's transport demand; to arrange state budget funds for the Ministry of Transport to provide sufficient domestic capital for ODA projects, completing and early commissioning ongoing projects in order to promote the effectiveness of state budget funds contributed to BOT and PPP projects already committed to investors.

- To continue investing in important and urgent projects with government bond funds during 2011-2015.

Article 2. Organization of implementation

1. The Ministry of Transport shall:

- Implement the direction, tasks and plan on transport development in the Mekong River delta region through 2015, and orientations toward 2020 under this Decision, and organize implementation of centrally managed projects.

- Assume the prime responsibility for. and coordinate with the Ministry of Agriculture and Rural Development in. reviewing the system of river and sea dykes and coastal roads in order to make the fullest use of dikes as roads and bridges as water culverts, especially combining coastal roads with sea dikes.

2. The Ministry of Planning and Investment shall assume the prime responsibility for. and coordinate with the Ministry of Finance in, considering and arranging sufficient funds for the Ministry of Transport to implement the projects under this Decision; and balancing funds to support localities in implementing important projects for which local funds are insufficient.

3. Provincial-level People's Committees shall:

- On the basis of the list of locally managed projects provided in this Decision, arrange them in a priority order, take the initiative in arranging budget funds and mobilizing lawful funding sources for implementing these projects based on their available resources and according to the State Budget Law; in case local budget funds are insufficient, report it to the Prime Minister for partial support from the central budget; coordinate with the Ministry of Transport in implementing investment projects in the localities to ensure their quality and progress; actively mobilize all resources and reserve an appropriate portion from annual local budgets for developing local transport systems.

- Take specific measures to proactively allocate land areas for resettlement, speeding up ground clearance work for early hand-over to contractors to implement projects according to schedule.

Article 3. This Decision takes effect on the date of its signing.

Article 4. Ministers, heads of ministerial-level agencies, heads of government-attached agencies and chairpersons of the People's Committees of Mekong River delta provinces shall implement this Decision.-

|  | PRIME MINISTER Nguyen Tan Dung |
| --- | --- |

APPENDIX

LIST OF IMPORTANT TRANSPORT INFRASTRUCTURE PROJECTS TO BE DECIDED BY LOCALITIES
(To the Prime Minister's Decision No. 638/QD-TTg of April 28, 2011)

| No. | Project name | Estimated total investment (VND billion) |
| --- | --- | --- |
| I | AN GIANG PROVINCE | 4344 |
| 1 | Upgrading of provincial road 956 | 360 |
| 2 | Upgrading of provincial road 952 | 760 |
| 3 | Upgrading of provincial road 954 | 927 |
| 4 | Upgrading of provincial road 942 | 280 |
| 5 | Building of Tan Chau port | 97 |
| 6 | Building of Tan An bridge | 486 |
| 7 | Upgrading of provincial road 957 | 789 |
| 8 | Upgrading of provincial road 955A (border belt road) | 230 |
| 9 | Renovation of Binh Di river up to grade-3 standards | 55 |
| 10 | Renovation of Chau Doc river up to grade-2 standards | 130 |
| 11 | Renovation of Vinh Te canal up to grade-3 standards | 230 |
| II | LONG AN PROVINCE | 11,670 |
| 1 | Upgrading of provincial road 837 | 170 |
| 2 | Upgrading of provincial road 831 | 654 |
| 3 | Upgrading of provincial road 829 | 40 |
| 4 | Building Can Duoc - Cho Gao road | 1,900 |
| 5 | Building Tan Tap - Long Hau road | 4,000 |
| 6 | Building district road 12 linking district 7 and Can Giuoc | 400 |
| 7 | Renovation of Tra Cu canal linking Duong Van Duong canal (Vain Co Tay) to Vam Co Dong up to grade-III standards | 18 |
| 8 | Upgrading of provincial road 838 linking national highway 1A and Moc Bai border gate | 121 |
| 9 | Building of a route linking route N1-national highway 62- Tan Hung-Hung Dien (bordering on Cambodia) | 2,000 |
| 10 | Building of Thu Thua - Binh Thanh - Hoa Khanh route (linking route N1-route N2-national highway 1A) | 1,352 |
| 11 | Upgrading of Ben Luc - Tan Lap road (linking national highway 1A to Long An port) | 995 |
| 12 | Renovation of Bac Dong -Rach Chanh canal route (linking Thu Thua canal - Cho Dem) up to grade-Ill standards | 20 |
| III | TIEN GIANG PROVINCE | 4,317 |
| 1 | Upgrading of provincial road 878 to southeastern Tan Phuoc industrial park | 1,000 |
| 2 | Upgrading of provincial road 871B to the economic zone to the east of Soai Rap industrial park | 830 |
| 3 | Upgrading of provincial road 877C (in parallel with national highway 50) linking Than Cuu Nghia junction of the expressway branch to the eastern economic zone | 1,400 |
| 4 | Building of inter-provincial road linking Long An - Tien Giang -Dong Thap | 1,087 |
| IV | BAC LIEU PROVINCE | 3,877 |
| 1 | Building of Ho Phong - Ganh Hao road route (provincial road 981B) | 760 |
| 2 | Building of Bac Lieu 4 bridge and a road route from Bac Lieu 4 bridge to the Eastern Sea dike | 670 |
| 3 | Building of Cao Van Lau road route (Bac Lieu town) | 470 |
| 4 | Building of a road route on the western bank of Lang Tram canal (provincial road 982B) | 142 |
| 5 | Building of Xom Lung bridge and Xom Lung - Cai Cung route (provincial road 979B) | 611 |
| 6 | Building of Hiep Thanh bridge (Bac Lieu town) | 120 |
| 7 | Building of a road from Bac Lieu 2 bridge to Bac Lieu Sea dike (district road 37) | 71 |
| 8 | Building of an outer belt road of Bac Lieu town | 1,033 |
| V | CA MAU PROVINCE | 3,639 |
| 1 | Upgrading and expansion of Tac Thu - Coi Nam - Da Bac road | 450 |
| 2 | Building of the southwestern belt road, Ca Mau city | 1,100 |
| 3 | Building of a road on the southern bank of Ong Doc river linking to national highway 1A | 650 |
| 4 | Building of a road route linking national highways running through Ca Mau inner city | 700 |
| 5 | Building of Rach Sao bridge | 42 |
| 6 | Building of Ong Doc port in Song Doc township | 470 |
| 7 | Building a road to the center of An Xuyen commune (Ca Mau city) | 66 |
| 8 | Building of a road to the center of Tan Thanh commune (Ca Mau city) | 45 |
| 9 | Building of a road to the center of Khanh Thuan commune (U Minh district) | 65 |
| 10 | Building of a road to the center of Tan An commune (Ngoc Hien district) | 51 |
| VI | DONG THAP PROVINCE | 7,504 |
| 1 | Upgrading of provincial road 843 | 1.176 |
| 2 | Building and upgrading of provincial road 845 | 450 |
| 3 | Upgrading of provincial road 846 | 128 |
| 4 | Building of provincial road 847 | 560 |
| 5 | Building of provincial road 848 | 341 |
| 6 | Upgrading of provincial road 849 | 120 |
| 7 | Building of provincial road 952B | 2.250 |
| 8 | Upgrading of provincial road 955 | 279 |
| 9 | Building of a road along Tien river | 2.200 |
| VII | CAN THO CITY | 24,635 |
| 1 | Upgrading of national highway 91. section Km0 - Km7 | 1.400 |
| 2 | Expansion of Quang Trung - Cai Cui road | 887 |
| 3 | Building and upgrading of provincial road 922, phase I | 2.195 |
| 4 | Building of a route linking national highway 91 to Southern Hau river road | 15,074 |
| 5 | Building of Y-letter bridge linking Cai Khe dune - Au dune - Xom Lung | 1,800 |
| 6 | Building of a bridge to Tan Loc islet | 694 |
| 7 | Building of Trail Hoang Na bridge | 252 |
| 8 | Building of Xom Chai bridge | 342 |
| 9 | Building of provincial road 917 (Tra Noc - Thoi An Dong - Lo Due route) | 351 |
| 10 | Building of provincial road 918 | 675 |
| 11 | Building of provincial road 923 | 550 |
| 12 | Building of a road to the center of Truong Thang commune - Thoi Lai district | 157 |
| 13 | Building of a road to the center of Tan Thanh commune - Thoi Lai district | 190 |
| 14 | Building of a road to the center of Tan Loc ward - Thot Not district | 26 |
| 15 | Building of a road to the center of Giai Xuan commune - Phong Dien district | 42 |
| VIII | VINH LONG PROVINCE | 1,896 |
| 1 | Upgrading of provincial road 902 from Vinh Long city to Vung Liem district | 270 |
| 2 | Upgrading of provincial road 903 from national highway 53 to Mang Thit district | 110 |
| 3 | Upgrading of provincial road 905 from national highway 1A to Tarn Binh district | 52 |
| 4 | Upgrading of provincial road 908 from national highway 1A to Binh Tan district | 220 |
| 5 | Building of a road from Co Chien industrial line linking national highway 53 to Hoa Phu industrial park | 788 |
| 6 | Building of a belt road of Vinh Long city | 186 |
| 7 | Building of Quoi An bridge on provincial road 902 linking Vung Liem, Mang Thit to Vinh Long city | 270 |
| IX | TRA VINH PROVINCE | 3,536 |
| 1 | Building of Ap Cho bridge (Hiep My Dong) on commune road 35 | 15 |
| 2 | Building of a road linking Nhi Long and Nhi Long Phu communes | 23 |
| 3 | Building of bridges on the route linking the centers of Long Hoa and Hoa Minh communes | 10 |
| 4 | Building of bridges on the route linking the centers of of Tan Hicp. Long Hiep and Ngoc Bien communes | 33 |
| 5 | Upgrading of commune road 18 in Cau Ngang district | 8 |
| 6 | Upgrading of commune road 7 in Cang Long district | 18 |
| 7 | Upgrading of a road linking An Truong and An Truong A communes | 48 |
| 8 | Building of a road linking Tan An and Hieu Trung communes | 43 |
| 9 | Building of rural roads in Cau Ke and Duyen Hai districts | 15 |
| 10 | Building of a rural road linking Tan Hung and Ngai Hung communes, Ticu Can district | 21 |
| 11 | Building of Ba Dong bridge on provincial road 913 | 27 |
| 12 | Building of provincial road 915B | 436 |
| 13 | Building of Duc My bridge. Cang Long district | 20 |
| 14 | Building of Kenh Sang, Hamlet 3. Ba Ai and Ben Lo bridges on commune road 51 | 35 |
| 15 | Building of Ca Lex; bridge, Tra Cu district | 20 |
| 16 | Building 700 km of rural roads in the province | 1,600 |
| 17 | Upgrading of inland waterways in the province | 1.164 |
| X | SOC TRANG PROVINCE | 5,715 |
| 1 | Upgrading of provincial road 937 (linking national highway 1A to Quan Lo. Phung Hiep) | 420 |
| 2 | Building of new provincial road 934B | 854 |
|  | Upgrading of provincial road 932 | 409 |
| 4 | Upgrading of provincial road 933B | 399 |
| 5 | Upgrading of provincial road 936B | 349 |
| 6 | Upgrading of provincial road 939 | 340 |
| 7 | Building of Chang Re bridge | 84 |
| 8 | Building of Cho Kinh bridge | 132 |
| 9 | Building of Du Tho bridge | 134 |
| 10 | Building of Dai Ngai port | 458 |
| 11 | Building of a river port. Soc Trang city | 150 |
| 12 | Building of belt road II. Soc Trang city | 1.986 |
| XI | BEN TRE PROVINCE | 6,883 |
| 1 | Building of a road from Giao Long port to Nguyen Thi Dinh avenue | 662 |
| 2 | Building a motorway to the center of Thua Duc commune. Binh Dai district | 167 |
| 3 | Building of Hoang Lam bridge, Ben Tre city | 329 |
| 4 | Building of 10 bridges on provincial road 883 | 763 |
| 5 | Building of a district linking Thanh Phu and South Mo Cay districts along Co Chien river | 820 |
| 6 | Building of storm-sheltering roads in Thanh Phu. Binh Dai. Ba Tri and Rong Trom districts | 1.396 |
| 7 | Upgrading of Giao Long port | 300 |
| 8 | Upgrading of a route bypassing Phuoc My Trung township. North Mo Cay district | 65 |
| 9 | Building of district road 173 from Tuan Dau crossroads to My Hoa crossroads and provincial road 10 from My Hoa intersection to Battalion 516 Monument | 714 |
| 10 | Upgrading of provincial road 884 from Tan Thanh intersection to An Hiep industrial park | 215 |
| 11 | Building of a road from national highway 60 to Tu Dien intersection, Ben Tre city | 197 |
| 12 | Building of Ben Tre 3 bridge, Ben Tre city | 800 |
| 13 | Building of 5 bridges on provincial road 887 | 200 |
| 14 | Building of 5 bridges on provincial road 884 | 155 |
| 15 | Upgrading of Nguyen Thi Dinh avenue. Ben Tre province | 100 |
| XII | KIEN GIANG PROVINCE | 14,096 |
| 1 | Building of T3 road linking national highway 80 to route Nl | 700 |
| 2 | Building of extended provincial road 963 | 2.850 |
| 3 | Building of Ben Nhut- Giong Rieng- Thanh Phuoc road | 150 |
| 4 | Upgrading of Rach Gia port | 200 |
| 5 | Building of Duong Dong seaport | 540 |
| 6 | Building of Mui Dat Do port | 300 |
| 7 | Building of a road from national highway 80 - Tho Son - Linn Huynh | 190 |
| 8 | Building of Nong Truong canal road | 280 |
| 9 | Building of provincial road 964 | 560 |
| 10 | Building of Don Dong canal road | 210 |
| 11 | Building of Tram Ban canal road | 120 |
| 12 | Building of Thay Thep canal road | 90 |
| 13 | Building of U Minh Thuong road | 420 |
| 14 | Building of Ha Tien canal road | 140 |
| 15 | Building of road T5. Tuan Thong | 210 |
| 16 | Building of a road linking South Vinh Binh and North Vinh Binh | 150 |
| 17 | Building of roads along two banks of Big Cai river | 310 |
| 18 | Building of roads along two banks of Small Cai river | 250 |
| 19 | Building of embankments to prevent Thu Bay - Can Gao road landslides | 110 |
| 20 | Building of embankments to prevent Bach Dang road landslides | 20 |
| 21 | Building of embankments to prevent Ngo Quyen road landslides | 25 |
| 22 | Building of a north-south trunk road on Phu Quoc island | 2.468 |
| 23 | Building of a belt road on Phu Quoc island | 2,860 |
| 24 | Building of Dong Duong port | 643 |
| 25 | Building of branch routes on Phu Quoc island | 300 |
| XIII | HAL GIANG PROVINCE | 3,400 |
| 1 | Upgrading of provincial road 930, Long Mv district | 450 |
| 2 | Upgrading of provincial road 931. Long My district | 200 |
| 3 | Upgrading of provincial road 931B. Long My district | 200 |
| 4 | Building of western Hau river road. Vi Thanh city | 700 |
| 5 | Building of Nguyen Hue road, Vi Thanh city | 500 |
| 6 | Building of May 1 road. Vi Thanh city | 400 |
| 7 | Building of Tan Phuoc Hung road (bridge spanning Quan Lo canal), Phung Hiep district | 200 |
| 8 | Building of Xeo Vet bridge. Long My district | 150 |
| 9 | Building of August 19 bridge. Vi Thanh city | 300 |
| 10 | Building of Western Hau river bridge. Vi Thanh city | 300 |